## Slide 1: XTWC Documentation Approach Status Report
<>

## Slide 2: GOALS & OBJECTIVE
Goals
Frictionless: Is this the easiest way to document the feature/module/workflow/etc.?
Dry: Does the approach cause a duplication of effort?
Useful: Is the information meant to be useful to the developer or the tool?
Evergreen: Does the approach require unrelated effort to just to stay up to date?
Charter/ Objectives
To create an automated documentation scheme that does not need to be actively updated by a team of developers

## Slide 3: HIGH LEVEL FUNCTIONALITY
Configuration Structure
Set up structure to be followed by the developer when setting up the project.
Parse Input
Parse data from CSS, JS and HTML files.
Implement parsers to get the data (ex. pull in comments from JS files) and output them to JSON.
Design module that consumes either a file or directory and outputs all of its contents into an array of files.
Structure Data
Gather input data into one place so that it can easily be digested by the tool.
To include parsed input and extraneous info from various readme files the developer created
Output Data
Configure tool to accomplish the following tasks  Output readmes, Environment Information, Pattern Library, Research, Pattern Library Extras and Grid System (tentative).

## Slide 4: STATUS
Progress, Issues and Dependencies

## Slide 5: CONFIGURATION STRUCTURE
See notes/example-config.js

## Slide 6: PARSE INPUT
Finalized tool “Grey Matter” to parse out the HTML front matter
Not too many parsers to pull out comments in HTML
Grey Matter is easy to read and write for developers and it will parse everything into JSON.
Works well with Assemble (tool we plan on using throughout the project).
Finalized tool “Comment-parse” for node module
Pull out comments for any javaScript documented in the pattern library.
Tool “JSDoc” and “YUI doc” were also reviewed. Both of these don’t necessarily or easily give us the comments in a JSON file. These tools pull out the information and throw it directly into an HTML file that includes it’s own template
Comment-parse will allow us to get the information ourselves to create our own pattern library or use it in other ways that might be helpful for the developer (possibly unforeseeable ways).
Finalized tool “Comment-parse” for CSS
Node module that will pull out the comments in our CSS files for any UI components we create.
Doesn’t require comment prefix to indicate a designated documentation block

## Slide 7: WORK-IN-PROGRESS / NEXT STEPS
Restructure our configuration file so that it will give us exactly everything we need for the parsers. This would mean pulling out all of the essential options that the parsers will need in one file.
Parse files from configuration object into an array to pass into the appropriate modules (html, css, or javaScript parse)

## Slide 8: THANK YOU

## Slide 9: APPENDIX